AGILE LOGBOOK

Name: Result Mhlongo   |   Role: Testing   |   Team: Transformers

Project: CivicFix: Municipal Hazard and Infrastructure Auto-Dispatcher

Week 2: 5 to 9 October 2026

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| - Model evaluation (AI hazard type and confidence) - Testing crew assignment and community page - Usability testing - Test results for the project documentation - Team presentation and script - Retrospective and charter review | - Backend API and duplicate check - My Reports dashboard and staff live queue - Issue list and retesting (my task) - Community page | - Acceptance tests UAT-01 to UAT-13 finalised (my task) - Test photo set labelled with Olona (my task) - Usability test checklist written (my task) - First test run of the reporting flow (UAT-01 to UAT-03) and retest (my task) |

WALKTHROUGH

| 1. What do we need to do to advance this piece of work? | - Run the acceptance tests as each screen and API part is delivered - Log every issue with steps to reproduce and retest after fixes - Prepare the model evaluation using the labelled photos |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | - No, everything I am working on is on the Trello board. |
| 3. What do we need to finish as a team? | - Test the remaining screens and the backend, and keep the issue list up to date - Finish preparing the model evaluation |
| 4. Are there any bottlenecks or blockers to the flow of work? | - The backend and API are still being built, so I can only test with example data - Connectivity dropped at CAPACITI - A teammate’s availability that week |

LOGBOOK

| Date: |  | 05-10-2026 |
| --- | --- | --- |
| Monday | 1. What did I complete since the last standup? | - Attended the 09:30 stand-up and confirmed my availability for the week - Finalised UAT-01 to UAT-13 and uploaded them to the Teams channel - Set up a test-run record: date, tester, result and issue number |
|  | 2. What am I planning to complete between now and the next standup? | - Meet Olona about the test photos - Ask Mpho when the first screens will be ready |
|  | 3. What are my impediments (or risks or problems)? | - A teammate’s availability was uncertain, so I may need to pick up some extra checking if tasks are reassigned |

| Date: |  | 06-10-2026 |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | - Agreed a set of test photos by hazard type with Olona (pothole, broken water main, illegal dumping, failed traffic light) - Checked that the photos do not show faces or number plates, following the POPIA privacy rule |
|  | 2. What am I planning to complete between now and the next standup? | - Sort the photos into a test folder and record the correct hazard type for each - Start the usability test checklist |
|  | 3. What are my impediments (or risks or problems)? | - Few labelled Cape Town photos, so there is little variety in the test set |

| Date: |  | 07-10-2026 |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | - Labelled the test photos with the expected hazard type - Wrote the usability checklist: can a resident report in a few steps, are labels clear, is the demo notice visible |
|  | 2. What am I planning to complete between now and the next standup? | - Test the first reporting screens as soon as Mpho shares them - Log any issues on the issue list |
|  | 3. What are my impediments (or risks or problems)? | - The backend and API are still being built, so I can only test with example data |

| Date: |  | 08-10-2026 |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | - Ran the first test of the reporting flow with example data (UAT-01 to UAT-03) - Logged the issues with steps to reproduce and sent them to Mpho |
|  | 2. What am I planning to complete between now and the next standup? | - Retest after Mpho’s fixes - Test the My Reports dashboard |
|  | 3. What are my impediments (or risks or problems)? | - Some screens are not connected to the backend, so I cannot confirm the whole flow - Connectivity dropped, so I saved my notes locally and pushed later |

| Date: |  | 09-10-2026 |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | - Retested the fixed issues and updated their status on the issue list - Added my testing update to the weekly team update |
|  | 2. What am I planning to complete between now and the next standup? | - Test the staff live queue and crew assignment when they are ready - Ask Anele for the backend status at the stand-up - Start preparing the model evaluation |
|  | 3. What are my impediments (or risks or problems)? | - Backend readiness is still the main risk to my testing |