AGILE LOGBOOK

Name: Result Mhlongo   |   Role: Testing   |   Team: Transformers

Project: CivicFix: Municipal Hazard and Infrastructure Auto-Dispatcher

Week 1: 25 September to 2 October 2026

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| - Duplicate check (250 m) and ticket creation - My Reports dashboard - Staff live queue and crew assignment - Community page - AI model integration and 70% confidence rule - Model evaluation and usability testing - Project documentation - Team presentation and script - Retrospective and charter review | - Requirements and user stories - Resident reporting flow screens - Backend API and database - Test photos and hazard knowledge base - Issue list set-up (my task) | - Sprint planning (25 Sep) - Team Charter v1.0 agreed - Roles and responsibilities assigned - Acceptance tests UAT-01 to UAT-13 drafted and reviewed (my task) |

WALKTHROUGH

| 1. What do we need to do to advance this piece of work? | - Keep drafting and reviewing my acceptance tests (UAT-01 to UAT-13) against the requirements - Set up the issue list and prepare test data with Olona - Attend the 09:30 daily stand-up and keep my logbook up to date |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | - No, all my work is on the Trello board and matches the taskboard. |
| 3. What do we need to finish as a team? | - Get the acceptance tests approved so they are ready to run once the screens and backend are available - Agree what “pass” means for each test |
| 4. Are there any bottlenecks or blockers to the flow of work? | - The backend is not ready yet, so I cannot run any test - Few labelled Cape Town photos for testing - Connectivity at CAPACITI |

LOGBOOK

| Date: |  | 25-09-2026 |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | - Attended the first team meeting and sprint planning - Helped agree the Team Charter v1.0 and the 09:30 daily stand-up - Took on the Testing role: acceptance tests, issue list, model evaluation and usability testing |
|  | 2. What am I planning to complete between now and the next standup? | - Read the CivicFix problem statement and requirements - Set up my testing folder and an issue list template |
|  | 3. What are my impediments (or risks or problems)? | - The team meeting moved from 10:30 to 14:30, which left little time to start work that day |

| Date: |  | 28-09-2026 |
| --- | --- | --- |
| Monday | 1. What did I complete since the last standup? | - Attended the 09:30 stand-up - Read the requirements and the MoSCoW order on the Trello board - Listed which requirements need an acceptance test |
|  | 2. What am I planning to complete between now and the next standup? | - Start drafting the acceptance tests in a table: steps, expected result and pass/fail - Share the issue list template with the team |
|  | 3. What are my impediments (or risks or problems)? | - Requirements are still being finalised, so some tests may change |

| Date: |  | 29-09-2026 |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | - Drafted the first acceptance tests for the resident reporting flow (UAT-01 to UAT-04) - Created the issue list with columns for steps to reproduce, severity and owner |
|  | 2. What am I planning to complete between now and the next standup? | - Draft tests for the duplicate check, ticket creation and tracking - Check the wording of the tests with Inga |
|  | 3. What are my impediments (or risks or problems)? | - Hard to write exact expected results for the AI part before the backend design is clear |

| Date: |  | 30-09-2026 |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | - Drafted tests for the 250 m duplicate check, ticket and tracking (UAT-05 to UAT-08) - Told Inga which requirements were not yet testable so she could reword them |
|  | 2. What am I planning to complete between now and the next standup? | - Draft the staff-side tests: live queue, crew assignment and community page - Add a test for human review below about 70% confidence |
|  | 3. What are my impediments (or risks or problems)? | - Slow connectivity at CAPACITI delayed uploads to Teams and GitHub, so I saved my work locally |

| Date: |  | 01-10-2026 |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | - Drafted the remaining tests (UAT-09 to UAT-13), including privacy and demo-label checks - Pushed the test document to GitHub with a clear commit message |
|  | 2. What am I planning to complete between now and the next standup? | - Review all 13 tests with Inga - Ask Anele for a backend status at the next stand-up |
|  | 3. What are my impediments (or risks or problems)? | - The backend is not ready, so I cannot run any test yet. We agreed to use example data as a fallback |

| Date: |  | 02-10-2026 |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | - Reviewed UAT-01 to UAT-13 with Inga and fixed unclear steps - Updated the issue list and wrote my weekly update |
|  | 2. What am I planning to complete between now and the next standup? | - Plan test photos with Olona and how to test the model - Be ready to run the first tests when Mpho shares the first screens |
|  | 3. What are my impediments (or risks or problems)? | - Few labelled Cape Town photos, so I depend on Olona’s collection |