AGILE LOGBOOK

Name: Result Mhlongo   |   Role: Testing   |   Team: Transformers

Project: CivicFix: Municipal Hazard and Infrastructure Auto-Dispatcher

Week 3: 12 to 16 October 2026

TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| - Final full test run of UAT-01 to UAT-13 - Final project documentation - Presentation rehearsal - Retrospective and charter review | - Retesting the open issues (my task) - Test results summary for the documentation (my task) - My part of the presentation script (my task) - Backend and AI model integration | - Ticket creation and tracking tests (my task) - Duplicate check tests, inside and outside 250 m (my task) - Staff live queue, crew assignment and community page tests (my task) - First model evaluation on the labelled photos (my task) - Usability test with the checklist (my task) |

WALKTHROUGH

| 1. What do we need to do to advance this piece of work? | - Finish the remaining acceptance tests and retest the issues that were fixed - Write up the test results and the model evaluation for the documentation - Start my part of the presentation script |
| --- | --- |
| 2. Is anyone working on anything that is not on the board? | - No, all my work is on the Trello board and matches the taskboard. |
| 3. What do we need to finish as a team? | - Close or clearly report the open issues - Do a final full run of the 13 acceptance tests before 30 October |
| 4. Are there any bottlenecks or blockers to the flow of work? | - Some features are only partly connected, so results depend on example data - Time pressure as the sprint ends on 30 October - Open issues that depend on the developers |

LOGBOOK

| Date: |  | 12-10-2026 |
| --- | --- | --- |
| Monday | 1. What did I complete since the last standup? | - Attended the 09:30 stand-up and asked Anele for the backend status - Ran the first tests of ticket creation and tracking (UAT-05 to UAT-08) and recorded the results |
|  | 2. What am I planning to complete between now and the next standup? | - Test the duplicate check with reports inside and outside 250 m - Report any issues to Anele |
|  | 3. What are my impediments (or risks or problems)? | - The backend is only partly connected, so some results still depend on example data |

| Date: |  | 13-10-2026 |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | - Tested the duplicate check with reports inside and outside 250 m and recorded the results - Reported the issues I found to Anele |
|  | 2. What am I planning to complete between now and the next standup? | - Test that results below about 70% confidence go to human review - Start the model evaluation using the labelled photos |
|  | 3. What are my impediments (or risks or problems)? | - Few labelled photos, so the evaluation may not be fully representative |

| Date: |  | 14-10-2026 |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | - Started the model evaluation: compared the predicted hazard type to the expected one for each photo - Noted where confidence was low and whether the human review rule was triggered |
|  | 2. What am I planning to complete between now and the next standup? | - Finish the evaluation - Test the staff live queue and crew assignment |
|  | 3. What are my impediments (or risks or problems)? | - Live image AI may not be fully connected, so I must describe the results honestly and not claim more than the demo does |

| Date: |  | 15-10-2026 |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | - Tested the staff live queue, crew assignment and community page (UAT-09 to UAT-11) - Logged the issues and retested the ones Mpho fixed |
|  | 2. What am I planning to complete between now and the next standup? | - Run the usability test with the checklist - Check the privacy and demo-label tests (UAT-12 and UAT-13) |
|  | 3. What are my impediments (or risks or problems)? | - Limited time to retest everything, so I am retesting by MoSCoW priority |

| Date: |  | 16-10-2026 |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | - Ran the usability checklist with a teammate and noted what confused them - Checked the demo-mode notices and the privacy rules (UAT-12 and UAT-13) - Updated the issue list |
|  | 2. What am I planning to complete between now and the next standup? | - Retest the outstanding fixes - Summarise the test results and model evaluation for the documentation - Start my part of the presentation script |
|  | 3. What are my impediments (or risks or problems)? | - A few issues are still open and depend on the developers - Time pressure as the sprint ends on 30 October |